NurtureHer — Member D’s process Log

# Log Entries

## 12th June, 2026 — Project Setup

What I did: Read MERN Practical Manual (Ch 9 & 10). Created GitHub, Postman, Render, and Vercel accounts.

Outcome: All accounts ready. Added to project repository.

Issues / Bugs Found: None.

Next Steps: Submit proposal. Import Postman collection. Await first endpoints from Member A.

## 14th June, 2026 — Documentation

What I did: Wrote requirements specification document, project proposal, README, process log, and Postman collection for all 19 planned endpoints.

Outcome: All documents pushed to GitHub repo under /docs folder.

Issues / Bugs Found: N/A

Next Steps: Test auth endpoints as soon as Member A completes them.

## 16th June, 2026 — Postman Collection

What I did: Imported NurtureHer-Postman-Collection.json into Postman. Set up environment variables (base_url, token). Verified all 19 endpoint stubs are present across 7 folders.

Outcome: Collection ready. Awaiting live endpoints to test.

Issues / Bugs Found: N/A — stubs only, no live backend yet.

Next Steps: Test register and login as soon as auth is built.

| Bug Tracker |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # |  |  |  | Date |  |  | Endpoint | Bug Description |  |  |  | Reported To |  |  |  | Status |
| 1 |  |  |  |  |  |  |  |  |  |  |  | Member A |  |  |  | Open |
| Deployment Log |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # |  |  |  | Date | What Was Deployed |  |  |  | Platform |  |  | Live URL |  | Status |  |  |
| 1 |  |  |  |  | Backend stub |  |  |  | Render.com |  |  |  |  | Pending |  |  |
| 2 |  |  |  |  | Frontend starter |  |  |  | Vercel |  |  |  |  | Pending |  |  |
| 3 |  |  |  |  | Auth endpoints |  |  |  | Render.com |  |  |  |  | Pending |  |  |
| 4 |  |  |  |  | Full backend |  |  |  | Render.com |  |  |  |  | Pending |  |  |
| 5 |  |  |  |  | Full frontend |  |  |  | Vercel |  |  |  |  | Pending |  |  |

# Submission Checklist

| Requirement | Status |
| --- | --- |
| User registration working | [ ] |
| User login and logout working | [ ] |
| Maternal category selection (Preconception / Pregnant / Postpartum) | [ ] |
| Health profile submission and retrieval | [ ] |
| Health status logging and history | [ ] |
| Symptom recording and history | [ ] |
| Lifestyle habit ratings (1–5 scale, all 5 habits) | [ ] |
| Risk prediction returning Low / Moderate / High | [ ] |
| Notifications generated and retrieved | [ ] |
| Mark notification as read | [ ] |
| All 19 endpoints tested in Postman | [ ] |
| Jest/Supertest tests written and passing | [ ] |
| Input validation on all POST/PUT routes | [ ] |
| Passwords hashed in database | [ ] |
| Responsive design (mobile + desktop) | [ ] |

| Error handling implemented | [ ] |
| --- | --- |
| Backend deployed on Render.com | [ ] |
| Frontend deployed on Vercel | [ ] |
| README complete with live URLs | [ ] |
| Requirements specification document complete | [ ] |
| Process log maintained throughout project | [ ] |
| Postman collection in /docs folder in repo | [ ] |